## Slide 1: Andrew Agile Platform
17-637 Web Project Sprint 1
Team 26
Nianyi Guo nianyig@andrew.cmu.edu
Yucen Xu yucenx@andrew.cmu.edu
Zhiqi Li zhiqili@andrew.cmu.edu
Peng Zhao pzhao2@andrew.cmu.edu

## Slide 2: Project Background
Andrew Agile Platform:
A web-based, Kanban-style application aims to enhance team collaboration and project management.
Core Features:
Register & Login
Kanban Board
Progress Analysis
Access Management
Technique Stack:
Django for backend
React and Material UI for frontend
EC2 for cloud deployment
Demo site: http://18.205.107.55/

## Slide 3: Last Sprint Review
Name | Completed functionality
Nianyi | Functionality design, UI wireframes
Yucen | Functionality design, kanban frontend development
Zhiqi | Functionality design, UI wireframes
Peng | Project proof-of-concept, data model design
Demo site: http://18.205.107.55/

## Slide 4: Overall Progress
Validated feasibility of project and developed project architecture
Defined backend data model
Completed common frontend framework
Completed frontend and backend for Register & Login
Designed wireframes for all frontend components
Developed frontend draft for Kanban
Deployed application to EC2
Demo site: http://18.205.107.55/

## Slide 5: Next Sprint Plan
Complete draft for all frontend components
Define and complete backend apis
Refine data model if needed
Explore OAuth for authentication
Demo site: http://18.205.107.55/

## Slide 6: Thank you!
GitHub repo: https://github.com/cmu-webapps/s22_team_26
Docs: https://github.com/cmu-webapps/s22_team_26/tree/main/docs
Demo site: http://18.205.107.55/